Liberty Latin America

B2B NOC — Alarm Analysis & Auto-Ticketing

Detailed Design Document

Agentic AI Alarm Analysis Engine — Phase 0 Pilot (Sandbox Deployment)

Version 0.1 (Draft for Discussion)

Author: Anuj Khanna

## Document Control

| Field | Detail |
| --- | --- |
| Document Title | Detailed Design – Agentic AI Alarm Analysis Engine (Phase 0) |
| Status | Draft v0.1 — for review and clarification |
| Source Inputs | Project Scope doc, 6× MPLS node alarm CSV exports, Events.xlsx (ARCC correlated feed), B2B NOC & General LLA BPMN flowcharts, 21-Jul call transcript |
| Target Environment | LLA Sandbox (alarm data for 6 MPLS nodes + sandbox auto-ticketing system) |

# 1. Purpose and Scope Recap

This document translates the approved Project Scope (“Agentic AI-based Alarm Analysis Engine for the B2B segment”) into a detailed technical design suitable for a Phase 0 pilot deployment into the LLA Sandbox environment. It is grounded in the actual historical alarm data shared by the LLA team (six MPLS nodes), the correlated event/ticketing feed (Events.xlsx), and the two BPMN process flows provided (B2B NOC Incident Management, and General LLA Incidents) as the process-of-record the agent must interoperate with.

As restated from the scope document, the objective is to build agents that ingest, correlate and triage network alarms — focused on Card/Port, Logical PVC, Protocol and MPLS node sources — identify probable root cause, generate synthetic (correlated) alarms, and automatically create actionable tickets for the care team.

### 1.1 Phasing (as defined in scope)

- Phase 0 — Alarm-Based Correlation & Auto-Ticketing: correlation driven purely by alarm content/patterns/history; no topology awareness.

- Phase 1 — Alarm + Topology-Based Correlation: adds network topology context (parent/child device and link relationships) to correlation and RCA.

This design document covers Phase 0 in full detail (the sandbox pilot) and defines the extension points needed so Phase 1 is additive rather than re-architecture.

### 1.2 Timeline

Tentative: pilot delivered within 3 months of Pilot start. This document assumes the pilot clock starts once the SOW is signed off and sandbox access/prerequisites (Section 10) are met — both currently open (see Section 11).

# 2. Executive Summary

The historical data shared for the 6 pilot MPLS nodes (1,442 raw alarm records, 20-Apr-2026 to 17-Jul-2026) is dominated by low-value noise rather than genuine service-affecting incidents:

- 64% of all alarms (924 of 1,442) are hardware/temperature alerts on Routing Engine and AFEB exhaust sensors — largely short-duration (most resolve in 15–30 minutes) and are strong candidates for auto-correlation and suppression rather than individual tickets.

- Interface/availability alarms (210) and ICMP alarms (50) frequently co-occur on the same device within the same window — a first, clear correlation rule (link-down → suppress downstream ICMP flaps on the same host).

- Only 133 of 1,442 alarms (9%) were ever acknowledged (“Ack: Yes”) by a human, implying the current manual process already can't keep pace with alarm volume — reinforcing the case for the agentic engine, but also meaning the pilot has very little labelled “ground truth” for what a human considered actionable vs. noise.

The separately provided Events.xlsx is not raw alarm data — it is an already-correlated ARCC (“Data-Driven Correlation”) feed from LLA's existing monitoring/ticketing estate, covering 968 events across the wider Caribbean/LatAm B2B footprint (21-Nov-2025 to 21-Jul-2026), all pre-classified as “Major” severity and already carrying ticket disposition outcomes (Closed 571, Rejected 216, No Incident 100, Pending 43, Open 9, “Ticket Already Exists” 9, Waiting 3, plus a “10-min Auto Ticket Delay” state on 15 records). This is extremely valuable: it is effectively a labelled dataset of how LLA's current correlation/ticketing logic disposes of alarms today, and should be used as (a) a benchmark the agentic engine's decisions can be validated against, and (b) a source of the auto-ticket delay / rejection / dedup rules that must be replicated or improved on.

The two BPMN diagrams define the target operational process the agent must plug into, not one the agent replaces wholesale: today, a human First/Second/Third Level Specialist performs ticket registration, impact evaluation, platform classification, diagnostics, severity classification, known-error lookup and escalation. The design below proposes the agent take ownership of the mechanical, high-volume steps (impact evaluation, platform classification, known-error/database query, severity classification, synthetic alarm generation, ticket creation) while keeping a human decision gate at the points the process already defines as human judgement calls (major incident declaration, RFO, quality assurance, incident closure).

Several inputs needed for a firm detailed design are not yet available — most materially, the actual queue/ticketing process document and current-process/target-process detail referenced in the scope's “Background” section (Carlos confirmed on the 21-Jul call that his team does not own/have this and will only be able to share “something similar”), and formal agreement on the SOW/scope itself. Section 11 lists these as explicit open items for the next call.

# 3. Source Data Analysis (Discovery Findings)

## 3.1 Alarm Data — 6 MPLS Nodes (CSV exports)

Files: ANU-APUA-MPLS01.csv, ANU-APUA01-MPLS02.csv, BHS-EMR-MPLS01.csv, BHS-NAS-MPLS01.csv, BRB-GARRI-MPLS01.csv, GTM-CNCTJ-MPLS01.csv — these are the six sandbox pilot nodes named in the scope document (Antigua x2, Bahamas x2, Barbados, Guatemala).

| Field | Observation |
| --- | --- |
| Row count | 1,442 alarm records total (per-node: 428 / 426 / 219 / 196 / 138 / 35) |
| Schema | Severity, Time, Recovery time, Status, Host, Problem, Duration, Ack, Actions, Tags (free-text key:value list) |
| Time span | 2026-04-20 to 2026-07-17 (~3 months — matches pilot duration) |
| Severity mix | High 942 (65%), Average 286 (20%), Warning 213 (15%), Information 1 |
| Top alert types (Tags: alerttype) | hardware 924 (64%), availability 210 (15%), health 161 (11%), capacity 66, performance 52, network performance 20, errors 8, configuration changes 1 |
| Top components | temperature 907, interface 223, health 161, cpu 52, icmp 50, mplslsp 14, zabbixagent 13, system 5 |
| Status | All rows observed are RESOLVED (this is a closed historical export, not a live feed) |
| Ack | No 1,309 (91%) / Yes 133 (9%) — very low human touch rate |
| Vendor / platform | 100% Juniper (junipermplslsp template) across all 6 nodes |
| Duration | Highly bimodal: most resolve in 1–30 minutes (transient); a minority run for hours/days (e.g. one BRB-GARRI-MPLS01 interface-down event lasted 11h 30m) — these long-tail events are the ones likeliest to be genuine, ticket-worthy incidents |

Implication: the monitoring source is Zabbix-style (the Tags field structure, “Actions (n)”, “Messages (n)” strongly resemble a Zabbix export), not the ARCC platform behind Events.xlsx. Confirming this — and which system is the actual production alarm source LLA wants the agent wired to — is an open item (Section 11).

## 3.2 Correlated Event Feed (Events.xlsx)

| Field | Observation |
| --- | --- |
| Row count | 969 rows (968 data rows), single sheet “Export”, 22 columns |
| Source system | ARCC (“Summary – Multi Correlation for IPMPLS”, “DataDrivenCorrelation” SubMethod) — an existing correlation engine, not raw device alarms |
| Time span | 2025-11-21 to 2026-07-21 — much wider footprint and longer history than the 6-node CSVs |
| Severity | 100% “Major” (OrigSeverity 3) — this feed has already been pre-filtered to service-impacting events |
| Geography | 22 countries/sites; Jamaica (299), Bahamas (159), Barbados (87), Trinidad & Tobago (58) dominate — the 6 pilot nodes are a small slice of the wider estate |
| Ticket disposition (TicketFlag) | Closed 571, Rejected 216, No Incident 100, Pending 43, 10-min Auto Ticket Delay 15, Open 9, Ticket Already Exists 9, Waiting 3, New 2 |
| Key fields | EventKey (dedup key), TicketID (links to LLA's ticketing/SCCD system), SubMethod/SubNode (correlation metadata), Domain, Technology (100% “IP Network”) |

Implication: this file is the closest thing available today to “what good auto-ticketing decisions look like.” The high Rejected (22%) and No Incident (10%) rates show the existing correlation/auto-ticket logic already over-generates tickets for a meaningful share of events — a concrete quality bar the new agent should aim to beat, and a source of negative examples for tuning/evaluating the correlation and synthetic-alarm-suppression logic. The “10-min Auto Ticket Delay” state also implies an existing debounce/hold-and-recheck pattern before ticket creation that the agent design should reproduce (Section 6.3).

## 3.3 Process Reference Flows (BPMN)

### 3.3.1 B2B NOC Incident Management (Flow_chart_-_B2B_NOC.pdf)

Six swimlanes: First Level Specialist, Second Level Specialist, Third Level Specialist, Incident Analyst, Vendor/Provider, Operations Team Specialist/DMC. Key path relevant to the agent: ticket detected/received → Ticket Registering → Impact evaluation → Platform Classification → Diagnostic → massive-failure check → Severity classification (S1/S2 gate) → Database query against a Known Error Database → Determine support area → solved-by-Tier-1 gate → escalation to 2nd/3rd level or Operations → ticket documentation → RFO → Quality Assurance → Incident closure. A parallel Major Incident Management sub-path (create ticket in SCCD, initial notification, work major incident, update notifications, monitor, final MIM notification) triggers off the massive-failure / notify-major-incident gateway.

### 3.3.2 General LLA Incidents (Flow_Chart_-_General_LLA.pdf)

A closely related but distinct flow with First/Second Level Specialist and Incident Analyst lanes: incident detection → scheduled-work/intervention-alarm correlation gates (this flow explicitly filters alarms tied to known maintenance windows before they become incidents — a rule not present in the B2B NOC flow) → alarm & ticket correlation → prioritization → categorization → massive-failure and severity gates → notify resolving team → tracing the case → change state → service-operability check → solution tracking → closure, with a parallel Major Incident Management sub-flow mirroring the B2B NOC one.

Carlos confirmed on the 21-Jul call that the B2B NOC flow is the one that actually governs the shared alarm data (“the thing that supports the information related to the notes… is the B2B NOC”) and that the General LLA flow was shared for reference/overview only. This design therefore treats the B2B NOC flow as primary and the General LLA flow as a secondary pattern library (e.g., its maintenance-window suppression gate is a useful pattern to fold into Phase 0 correlation even though it lives in the other flow).

## 3.4 Key Findings and Design Implications

| # | Finding | Design Implication |
| --- | --- | --- |
| 1 | ~64% of alarms are short-duration hardware/temperature noise | First correlation pass should be a suppression/aggregation rule, not an LLM call — keep cost and latency down, reserve the AI agent for ambiguous or novel patterns |
| 2 | Interface-down and ICMP alarms co-occur on the same host/window | Rule-based causal correlation (parent/child alarm suppression) as a Phase 0 capability, ahead of full topology in Phase 1 |
| 3 | Only 9% of alarms were ever Ack'd historically | Little labelled ground truth exists in the raw CSVs; Events.xlsx TicketFlag outcomes are the best available proxy for “correct” disposition and should anchor the evaluation set |
| 4 | Events.xlsx shows 22% Rejected / 10% No Incident on the existing auto-correlation feed | Sets a concrete false-positive baseline the new engine's precision must beat before it can safely auto-create tickets unsupervised |
| 5 | All 6 pilot nodes are Juniper / junipermplslsp template | Phase 0 parser/normalizer can be vendor-specific (Juniper syslog/SNMP trap conventions); a generic adapter layer should still be designed so Phase 1 / GA can onboard other vendors |
| 6 | “10-min Auto Ticket Delay” state exists in current process | Confirms a debounce window is expected before ticket creation — needs to be an explicit, tunable design parameter (Section 6.3) |
| 7 | BPMN defines explicit human gates (MIM declaration, RFO, QA, closure) | Agent proposes / drafts at these gates; a human approves — full autonomy is out of scope for Phase 0 |
| 8 | General LLA flow filters alarms against scheduled maintenance windows before ticketing | Recommend importing this suppression pattern into the Phase 0 correlation engine even though the primary flow (B2B NOC) does not show it explicitly |

# 4. Solution Architecture

## 4.1 Architecture Principles

- Deterministic-first, AI-augmented: cheap, explainable rules (dedup, storm suppression, known-error match, maintenance-window filter) run before any LLM/agent reasoning is invoked — the AI agent handles ambiguous correlation and root-cause narrative, not high-volume filtering.

- Human-in-the-loop at existing BPMN decision gates: the agent recommends; a Specialist/Analyst approves at Major Incident declaration, RFO, Quality Assurance and Incident Closure, matching the current process rather than bypassing it.

- Composable, multi-agent orchestration: separate agents per responsibility (ingestion/normalization, correlation, RCA, synthetic-alarm authoring, ticketing) coordinated by an orchestrator, so Phase 1's topology agent can be added without re-architecting Phase 0.

- Auditable by design: every agent decision (suppress, correlate, escalate, create ticket) is logged with the evidence and reasoning that produced it, for QA review and for building the labelled dataset the raw alarm CSVs currently lack.

- Sandbox-isolated: no production alarm feed or ticketing system is touched in Phase 0; all integration points are sandbox instances per the scope document.

## 4.2 High-Level Component View

| Layer | Component | Responsibility |
| --- | --- | --- |
| Ingestion | Alarm Connector(s) | Pulls/receives alarm events from the sandbox monitoring source(s) (Zabbix-style export and/or ARCC feed) on a schedule or via webhook/stream |
| Ingestion | Normalizer | Parses Tags/free-text fields into a structured schema (device, site, country, component, alerttype, severity, ip, interface, vendor) common across sources |
| Processing | Deduplication & Storm Suppression Engine | Rule-based: collapses repeat alarms on the same EventKey/host+problem, applies maintenance-window and debounce (“auto ticket delay”) logic |
| Processing | Correlation Agent | Groups related alarms (e.g., interface-down + downstream ICMP + routing-engine flaps) into a single candidate incident using rule + LLM reasoning |
| Processing | Root Cause Analysis (RCA) Agent | Reasons over the correlated group, the Known Error Database, and historical precedent to propose a probable root cause and confidence score |
| Processing | Synthetic Alarm Generator | Authors a single, human-readable synthetic/parent alarm summarizing the correlated group and probable cause, replacing N raw alarms with 1 actionable signal |
| Action | Ticketing Agent | Maps the synthetic alarm to BPMN fields (impact, platform classification, severity S1–S4, support area) and creates/updates a ticket in the sandbox auto-ticketing system |
| Action | Escalation & Notification Agent | Applies BPMN escalation logic (Tier 1 → 2 → 3 / Operations / Vendor) and drafts notifications, with human approval gate for Major Incident declarations |
| Governance | Orchestrator | Coordinates agent hand-offs, enforces the human-approval gates, retries/error-handles, emits the audit trail |
| Governance | Knowledge Base | Known Error Database, historical correlation outcomes (seeded from Events.xlsx TicketFlag history), escalation contact list |
| Governance | Observability & Evaluation | Dashboards for precision/recall vs. the Events.xlsx baseline, agent decision logs, human override tracking |

## 4.3 Data Flow (Phase 0)

- Raw alarms land via the Alarm Connector and are normalized into the common schema.

- Dedup/Storm Suppression Engine collapses duplicate/flapping alarms and applies the maintenance-window filter (borrowed from the General LLA flow pattern).

- Correlation Agent groups the surviving alarms into candidate incidents using time-window + host/site + rule-based causal hints (e.g., interface-down suppresses child ICMP alarms), escalating to LLM reasoning only for groups that rules can't confidently resolve.

- RCA Agent queries the Known Error Database (equivalent to BPMN step “14 – Database query / 15 – Known Error”) and proposes probable root cause + confidence.

- Synthetic Alarm Generator authors the parent/synthetic alarm record.

- Ticketing Agent performs BPMN steps 6–12/18 (impact evaluation, platform classification, severity S1/S2 classification, determine support area) and creates the ticket in the sandbox ticketing system; for S1/S2 or massive-failure classifications, it flags the Major Incident Management sub-flow for human sign-off.

- Escalation Agent applies the Tier-1-solved gate: if the RCA confidence and known-error match are high, it proposes an auto-resolution note; otherwise it escalates per the BPMN 2nd/3rd Level / Operations / Vendor paths.

- All decisions are logged for the human Quality Assurance / Incident Closure steps, which remain human-owned in Phase 0.

# 5. Detailed Design

## 5.1 Ingestion & Normalization

- Two candidate source patterns observed in the shared data: (a) periodic CSV/API export in the Zabbix-style schema seen in the 6 node files, and (b) an ARCC-style correlated feed as seen in Events.xlsx. The connector layer must support both, since it is not yet confirmed which is the live sandbox source (Open Item, Section 11).

- Normalizer parses the semi-structured Tags column (comma-separated key:value pairs, e.g. alerttype, class, component, country, ip, opgr, template, vendor) into first-class fields; the free-text “Problem” field is parsed with a small rule set / regex library first (device component + condition), falling back to an LLM extraction step for problem strings that don't match known patterns.

- Common schema fields (minimum): event_id, device, site, country, ip, component, alert_type, severity, orig_severity, status, first_occurred, last_occurred, duration, ack_flag, correlation_key, raw_problem_text, source_system.

## 5.2 Deduplication, Storm Suppression & Maintenance-Window Filter

- Dedup key: device + normalized problem signature (mirrors the EventKey pattern already used in Events.xlsx).

- Storm suppression: alarms recurring on the same key within a rolling window (candidate default 15 minutes, tunable — see Open Items) are collapsed into a single active instance with an occurrence counter, rather than opening N tickets.

- Debounce / “auto ticket delay”: hold newly-opened candidate incidents for a short window (the existing process shows a 10-minute delay state) before ticket creation, to allow transient flaps (which dominate the hardware/temperature data) to self-resolve.

- Maintenance-window filter: cross-reference against a scheduled-works calendar (pattern taken from the General LLA flow's “Scheduled works ongoing?” gate) before treating an alarm as a candidate incident — requires access to LLA's maintenance-window source of truth (Open Item).

## 5.3 Correlation Engine

Two-tier design:

- Rule tier (deterministic, fast, cheap): time-window + host grouping; explicit causal pairs discovered in the data, e.g. Interface Link Down → suppress correlated ICMP high-response/unavailable alarms on the same host during the outage window; Routing Engine CPU/temperature spikes → group as a single hardware-health incident rather than per-metric tickets.

- Agentic tier (LLM-based): invoked only when the rule tier cannot confidently group or explain a set of alarms — reasons over alarm text, device metadata, recent history for the same device, and (Phase 1) topology, to propose a correlated incident with a natural-language rationale.

Both tiers write to the same correlated-incident object so downstream RCA/ticketing logic is source-agnostic.

## 5.4 Root Cause Analysis (RCA) Agent

- Primary input: the correlated incident object + Known Error Database lookup (BPMN “14 – Database query” / “15 – Known Error”).

- Secondary input: historical outcomes for similar EventKey/device/problem signatures — seeded initially from the TicketFlag history in Events.xlsx as a proxy “what happened last time this pattern occurred” signal.

- Output: probable_root_cause (text), confidence_score, supporting_evidence (list of alarm IDs + matched known-error record), recommended_action.

- Confidence thresholds gate downstream automation, e.g. high confidence → auto-draft resolution/RFO for human sign-off; low confidence → escalate per BPMN Tier 1→Tier 2/3 path without a proposed root cause.

## 5.5 Synthetic Alarm Generation

The Synthetic Alarm Generator authors one consolidated, human-readable alarm per correlated group, replacing (for example) a 30-record burst of routing-engine temperature alarms with a single “ANU-APUA-MPLS01: sustained Routing Engine 0 thermal event, 06:17–06:47, 2 occurrences, probable cause: chassis cooling degradation” style record. This is what feeds the Ticketing Agent, keeping ticket volume aligned to genuine incidents rather than raw alarm counts.

## 5.6 Auto-Ticketing Integration

Ticket fields are mapped directly from BPMN steps so the output is a drop-in replacement for the manual steps, not a parallel process:

| BPMN Step (B2B NOC flow) | Agent-Owned Field / Action |
| --- | --- |
| 5 – Ticket Registering | Ticket created in sandbox ticketing system from the synthetic alarm |
| 6 – Impact evaluation | Derived from affected device/site + alarm severity + duration |
| 7 – Platform Classification | Derived from Technology/Domain/component fields (e.g. IP Network / MPLS) |
| 8 – Diagnostic | RCA Agent output (Section 5.4) |
| 9 – Is it massive failure? | Rule: correlated group spans >N devices/sites in the same window → flag Major Incident sub-flow |
| 11/12 – Severity classification (S1/S2 gate) | Mapped from OrigSeverity/Severity + impact evaluation; S1/S2 routes to Major Incident Management notification chain |
| 14/15 – Database query / Known Error | Knowledge Base lookup (Section 5.4) |
| 17 – Solved by Tier 1? | High-confidence known-error match with a documented fix → propose auto-resolution for human approval |
| 18 – Determine support area / 19 – Escalation to 2nd Level | Routed by component/technology mapping when Tier-1 auto-resolution isn't applicable |
| 25/26/27 – Ticket documentation, RFO | Agent drafts RFO narrative from RCA output; human reviews and sends (BPMN keeps this a human step) |
| 28/29 – Quality Assurance, 31 – Incident closure | Remains human-owned in Phase 0; agent output is reviewable evidence, not an auto-close trigger |

## 5.7 Escalation & Human-in-the-Loop

- Auto-resolution proposals, Major Incident declarations, RFOs and incident closures always route to a human approval step, matching the current BPMN — Phase 0 does not remove any existing human gate, it accelerates the work feeding into them.

- An explicit override/feedback capture is required at each human gate (approve / reject / edit) — this both protects against agent error and builds the labelled training/evaluation set the current raw data lacks (Section 3.1).

# 6. Sandbox Deployment Design

## 6.1 Environment Topology

Per the scope document, two sandbox components are in scope for Phase 0:

- LLA Sandbox alarm environment providing alarm data access for the 6 pilot MPLS nodes.

- A sandbox auto-ticketing system, isolated from LLA production ticketing (SCCD or equivalent), for the agent to write test tickets into.

Proposed logical layout: Alarm Connector and Normalizer run as ingestion services reading from the sandbox alarm source → Processing agents (Dedup, Correlation, RCA, Synthetic Alarm, Ticketing, Escalation) run as an orchestrated agent pipeline → Knowledge Base (Known Error DB + historical outcomes) as a queryable store → Observability/audit log store → Sandbox ticketing system as the terminal integration point. All components deployable within Anthropic/partner tooling or LLA's own sandbox compute, pending the environment/hosting decision (Open Item).

## 6.2 Integration Points

| Integration | Direction | Detail Needed |
| --- | --- | --- |
| Sandbox alarm source | Inbound | Live feed vs. batch export; API/webhook vs. file drop; auth mechanism; whether it mirrors the CSV schema or the ARCC/Events.xlsx schema |
| Sandbox ticketing system | Outbound | API spec, required fields, auth mechanism, rate limits |
| Known Error Database | Bidirectional | Existing system to query against, or does the pilot need to seed one (candidate seed: patterns mined from the historical CSVs + Events.xlsx)? |
| Maintenance-window calendar | Inbound | Source of truth for scheduled works, referenced by the General LLA flow's suppression gate |
| Escalation/notification directory | Inbound | Contact/escalation list referenced by BPMN step 21 (“Review escalation list”) — for sandbox, likely a static test list |

## 6.3 Security & Access

- Sandbox data classification confirmed (contains device IPs, site names, country — treat as internal/confidential by default).

- Access control: who provisions credentials for the alarm source and sandbox ticketing API, and how agent service accounts are scoped/least-privilege.

- No production systems, credentials, or live customer-impacting tickets are in scope for Phase 0.

## 6.4 Deployment Steps (Proposed)

- Confirm and provision sandbox alarm-source access and sandbox ticketing API access (Section 10 prerequisites).

- Stand up ingestion + normalization for the 6 pilot nodes against the confirmed live sandbox source (not just the static historical CSVs).

- Seed the Known Error Database and historical-outcome store from the historical CSVs and Events.xlsx.

- Deploy dedup/storm-suppression and rule-tier correlation; validate against the historical data (expect ~64% volume reduction from hardware/temperature suppression alone, per Section 3.1).

- Deploy Correlation, RCA, Synthetic Alarm and Ticketing agents in the orchestrated pipeline; connect to sandbox ticketing system in test-only mode (log, don't write) first.

- Run in shadow mode against replayed historical alarms; compare agent dispositions to the Events.xlsx TicketFlag outcomes as the evaluation baseline.

- Enable live ticket creation into the sandbox ticketing system once shadow-mode precision/recall meets an agreed threshold (Open Item — threshold not yet defined).

- Walk through the pipeline live with Anjana/Aparna/Anuj and Carlos's team; capture feedback at each human-gate step.

# 7. Required Agentic AI Features for This Proposal

| Capability | Why It's Needed Here |
| --- | --- |
| Multi-agent orchestration with defined hand-offs | Ingestion → Correlation → RCA → Synthetic Alarm → Ticketing → Escalation is a pipeline of distinct responsibilities; keeping them as separate, composable agents lets Phase 1's topology agent slot in cleanly |
| Tool use / function calling | Agents must call out to the Known Error Database, maintenance-window calendar, and sandbox ticketing API as tools, not just reason in text |
| Retrieval over a knowledge base | Known Error DB lookups and historical-precedent matching (seeded from Events.xlsx) require retrieval, not just prompt context |
| Structured / schema-constrained output | Ticket field mapping (Section 5.6) needs reliable structured output (severity, platform classification, support area) rather than free text |
| Confidence scoring & thresholded automation | Gates auto-resolution vs. escalation (Section 5.4) and determines which correlation decisions need LLM reasoning vs. rules (Section 5.3) |
| Human-in-the-loop / approval workflow primitives | Every BPMN human gate (MIM declaration, RFO, QA, closure) needs an explicit approve/reject/edit interaction, not silent automation |
| Audit logging / explainability of agent decisions | Required for QA review, for the eventual evaluation dataset, and likely for governance sign-off before any move beyond sandbox |
| Evaluation harness against a labelled baseline | Events.xlsx TicketFlag outcomes are the best available “ground truth” today; the pipeline needs a formal way to score agent output against it |
| (Phase 1) Topology-aware reasoning | Not required for Phase 0, but the correlation agent's interface should be designed so topology context can be injected later without redesign |

# 8. Non-Functional Requirements

| Category | Requirement (proposed — confirm targets) |
| --- | --- |
| Latency | Candidate: correlated incident + RCA proposal available within minutes of alarm storm onset, to stay ahead of the existing ~10-minute auto-ticket-delay pattern |
| Throughput | Must comfortably handle the observed peak volume (up to ~30 related alarms in a single burst, per the historical data) without falling behind |
| Reliability | Ingestion must not silently drop alarms; failed agent steps must fail loudly to a human queue, not fail silently |
| Auditability | Every automated decision traceable to the alarms and knowledge-base entries that produced it |
| Data retention | TBD — align with LLA's existing retention policy for alarm/incident data (Open Item) |
| Explainability | RCA and correlation outputs must include human-readable rationale, not just a classification label |

# 9. Prerequisites and Dependencies

| # | Item | Owner (proposed) | Status |
| --- | --- | --- | --- |
| 1 | Signed-off SOW / scope agreement | Anjana/Aparna ↔ Carlos | Open — discussed 21-Jul, follow-up call scheduled |
| 2 | Sandbox alarm-source access (live feed, not just static CSV exports) | LLA Ops / Carlos's team | Open |
| 3 | Sandbox auto-ticketing system access + API spec | LLA Ops | Open |
| 4 | Current queue/ticketing process documentation | LLA Ops (Carlos's team) | Open — Carlos confirmed his team doesn't own this; will try to source “something similar” |
| 5 | Known Error Database access (existing system, if one exists) | LLA Ops | Unconfirmed — existence/location TBD |
| 6 | Maintenance-window / scheduled-works calendar source | LLA Ops | Open |
| 7 | Escalation/notification contact list (sandbox test set acceptable) | LLA Ops | Open |
| 8 | Confirmation of which BPMN flow governs the pilot scope | LLA Ops | Resolved 21-Jul — B2B NOC flow confirmed as primary |
| 9 | Historical alarm data for the 6 pilot nodes | LLA Ops (Robinson) | Received — this design is built on it |
| 10 | Correlated event / ticket-outcome history (Events.xlsx or equivalent, live access) | LLA Ops | Received as a static export; live access TBD |
| 11 | Compute/hosting decision for the agent pipeline in sandbox | Joint | Open |
| 12 | Data classification / security review for sandbox data | Joint | Open |

# 10. Open Questions and Items to Clarify

Grouped by theme, and flagged where they surfaced directly on the 21-Jul call. Recommend working through these on the scheduled 3:00 PM Central follow-up call, since Aparna and Carlos both flagged scope alignment as the priority before an SOW is sent.

## 10.1 Scope & Commercial (raised on the 21-Jul call)

- Has LLA formally agreed the scope document, or is a page-by-page walkthrough still needed before the SOW is sent? (Aparna asked this directly; Carlos had not yet reviewed the scope document as of the call and asked for a dedicated 30-minute session.)

- Confirm attendee/approval list for the scope walkthrough — Carlos asked specifically “who needs to be notified,” and Aparna, Anjana and (by forward) Anuj were named; confirm this is complete.

- Anuj (the named AI lead) was not on the 21-Jul call — confirm he has reviewed the shared data/flowcharts and has no blocking questions before the scope call, or whether the scope call should be pushed until he has.

## 10.2 Process & Data (raised on the 21-Jul call)

- The scope document's “Background / Current Process / Target Process” section is currently blank apart from a note that “location of impacted device has to be notified.” Carlos confirmed his team does not own the queue/ticketing process document and could only offer “something similar” — what is the actual current process, and who is the right owner to document it?

- Confirm which flow is authoritative for which alarm types — Carlos confirmed B2B NOC governs the shared data and General LLA is reference-only; is this true for all 6 pilot nodes, or do any of them route through the General LLA flow in practice?

- Is the historical CSV export representative of the live sandbox alarm feed the agent will actually connect to, or is the live source a different schema/system (e.g. the ARCC pattern seen in Events.xlsx)?

- What is the intended relationship between Events.xlsx (existing ARCC correlation across the wider estate) and the new agentic engine — is the agent meant to replace ARCC's correlation logic for these 6 nodes, run alongside it, or feed from it?

- “Location of impacted device has to be notified” — notified to whom, via what channel, and at what point in the flow? This is the one explicit target-process requirement captured in the scope doc and needs a concrete definition.

## 10.3 Design Parameters Needing Confirmation

- Debounce/auto-ticket-delay window — default to the observed 10-minute pattern, or is a different value required?

- Storm-suppression time window and dedup key definition — propose device + normalized problem signature within a rolling window; confirm this matches how the business currently thinks about duplicate alarms.

- Severity mapping — how do the CSV's Severity values (High/Average/Warning/Information) and Events.xlsx's OrigSeverity/Severity map onto the BPMN's S1–S4 classification?

- Confidence threshold for Tier-1 auto-resolution proposals — what precision bar must the pilot hit before any auto-resolution or auto-ticket-creation step is allowed to run unsupervised, even in sandbox?

- Definition of “massive failure” (BPMN gate 9/14) — how many correlated devices/sites within what window triggers the Major Incident Management sub-flow?

## 10.4 Environment & Integration

- Where does the sandbox agent pipeline get hosted — LLA-provided sandbox compute, or a separate environment with connectivity into LLA's sandbox alarm/ticketing systems?

- What is the sandbox ticketing system's API surface (create/update/query ticket, required fields, auth)?

- Does a Known Error Database already exist for LLA to query against, or does the pilot need to build/seed one from scratch?

- Data retention and access-control requirements for sandbox alarm data (device IPs, site names) — any classification constraints before pipeline design is finalized?

# 11. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope/SOW not finalized before pilot clock notionally starts | Timeline slips against the “3 months from Pilot start” target | Treat SOW sign-off as an explicit milestone/prerequisite, not an assumed start date (Section 9) |
| No labelled ground truth in raw alarm data (91% never Ack'd) | Hard to objectively measure correlation/RCA quality | Use Events.xlsx TicketFlag outcomes as an interim evaluation baseline; run in shadow mode before any live ticket creation |
| Current process/queue documentation unavailable | Ticket field mapping (Section 5.6) may not match real operational practice | Validate the proposed BPMN-to-ticket-field mapping directly with Carlos's team once a process document (or SME walkthrough) is available |
| Uncertainty over live sandbox alarm source/schema | Ingestion layer may need rework once the real source is confirmed | Design the Normalizer (Section 5.1) against a common internal schema so source-specific parsing is isolated and swappable |
| Over-automation risk at human gates | False positives could create noise tickets or, worse, suppress a real incident | Hold every MIM declaration, RFO, QA and closure step as human-approved in Phase 0; only promote to more autonomy after shadow-mode evaluation |
| Existing auto-correlation (ARCC) shows 22% Rejected tickets today | New engine could inherit or worsen the same false-positive rate if not explicitly benchmarked | Treat Events.xlsx disposition rates as the baseline the pilot must beat, tracked in the evaluation harness (Section 6.4, step 6) |

# 12. Timeline and Milestones (Tentative)

| Milestone | Target |
| --- | --- |
| Scope/SOW finalized | Following the scheduled 3:00 PM Central walkthrough call |
| Prerequisites & sandbox access confirmed (Section 9) | Within 1–2 weeks of SOW sign-off |
| Ingestion, normalization, dedup/suppression live in sandbox | Weeks 2–4 |
| Correlation + RCA agents in shadow mode against historical/live data | Weeks 4–8 |
| Synthetic alarm + ticketing agent integrated (test-only writes) | Weeks 6–10 |
| Live sandbox ticket creation enabled after evaluation sign-off | Weeks 10–12 |
| Pilot review / Phase 1 (topology) scoping | End of Month 3 |

# 13. Roles Referenced on the 21-Jul Call

| Name | Role (as referenced on the call) |
| --- | --- |
| Anjana Mohanty | Coordinating scope/SOW and data exchange for the AI team |
| Aparna Gawas | Confirming scope agreement and next steps toward SOW |
| Dr. Anand Singh | Senior stakeholder on the call ('Conference Room' speaker) |
| Anuj Khanna | Technical AI lead — not present on the 21-Jul call; needs time to review shared data |
| Carlos Reyes | LLA Ops — data and process owner/counterpart |
| Robinson Romero | LLA Ops — provided the historical data dump and device/notes list |
| Diego Mosquera | Attendee on the call |

Note: the transcript audio quality was poor toward the end of the call (garbled/non-English segments); the roles above reflect only what could be reliably attributed. Recommend confirming this roster and formal RACI ownership on the follow-up call.

# Appendix A: Data Profiling Detail

### A.1 Alarm counts by host (6 pilot nodes)

| Host | Alarm Count |
| --- | --- |
| ANU-APUA01-MPLS02 | 428 |
| ANU-APUA-MPLS01 | 426 |
| BHS-NAS-MPLS01 | 219 |
| BHS-EMR-MPLS01 | 196 |
| GTM-CNCTJ-MPLS01 | 138 |
| BRB-GARRI-MPLS01 | 35 |

### A.2 Events.xlsx TicketFlag distribution

| TicketFlag | Count |
| --- | --- |
| Closed | 571 |
| Rejected | 216 |
| No Incident | 100 |
| Pending | 43 |
| 10 min Auto Ticket Delay | 15 |
| Open | 9 |
| Ticket Already Exists | 9 |
| Waiting | 3 |
| New | 2 |

# Appendix B: Glossary

| Term | Meaning (as used in this document) |
| --- | --- |
| ARCC | The correlation platform/methodology behind the Events.xlsx export (“Data-Driven Correlation”) |
| Synthetic alarm | A single, agent-authored alarm summarizing a correlated group of raw alarms and probable root cause |
| Known Error Database | Reference store of previously diagnosed problem/resolution pairs, queried during RCA (BPMN steps 14/15) |
| MIM | Major Incident Management — the parallel notification/escalation sub-flow triggered by massive-failure or S1/S2 classification |
| RFO | Reason For Outage — the documented explanation produced before incident closure |
| SCCD | The ticketing system referenced in the BPMN's Major Incident Management sub-flow (“34 – Create ticket in SCCD”) |